**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID14860 |
| Project Name | Project -SMART FASHION RECOMMENDER |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | REGISTER AND LOGIN | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | YUGESH V S  SOBEKA T  ARAVINTHAN B  MUKIL K |
| Sprint-2 | DATABASE MANAGEMENT | USN-2 | Admin should check, the stock and availablity of products and update it to the sql | 1 | High | YUGESH V S  SOBEKA T  ARAVINTHAN B  MUKIL K |
| Sprint-3 | VOICE ASSISTANT  DEVELOPMENT | USN-3 | THE USER can interact with the voice assistant and get recommendations | 2 | High | YUGESH V S  SOBEKA T  ARAVINTHAN B  MUKIL K |
| Sprint-4 | FINAL DELIVERY | USN-4 | CONTAINERISE THE APPLICATION using Docker and Kubernetes | 2 | High | YUGESH V S  SOBEKA T  ARAVINTHAN B  MUKIL K |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 |  | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points)



BURNDOWN CHART:-

